15) Agile Know: Sprint Story Epic Standup Retrospective Planning Velocity

Agile Methodology

Definition

Agile is a software development methodology focused on:

- iterative development

- continuous delivery

- collaboration

- flexibility

- customer feedback

Instead of building the entire product at once, Agile delivers software in small increments.

Why Agile?

Traditional model (Waterfall) problems:

- late feedback

- difficult changes

- slow delivery

Agile solves these by:

- shorter cycles

- continuous improvement

- faster releases

Agile Principles

- Customer collaboration

- Working software

- Responding to change

- Continuous delivery

- Team communication

Agile Workflow

Requirement
    ↓
Sprint Planning
    ↓
Development
    ↓
Testing
    ↓
Review
    ↓
Release
    ↓
Retrospective

Agile Roles

| Role | Responsibility |
| --- | --- |
| Product Owner | manages requirements |
| Scrum Master | facilitates Agile process |
| Development Team | development/testing |

Scrum

Most common Agile framework.

Uses:

- Sprint

- Standups

- Stories

- Retrospectives

1) Sprint

VERY IMPORTANT.

Definition

Sprint is a fixed-duration iteration in Agile where a set of features is developed.

Typical duration:

1–4 weeks

Usually:

2 weeks

Sprint Goal

Deliver working software increment.

Example

Sprint tasks:

Login API
User Registration
JWT Authentication

Sprint Lifecycle

Sprint Planning
      ↓
Development
      ↓
Daily Standup
      ↓
Testing
      ↓
Sprint Review
      ↓
Retrospective

Interview Questions

Q What is Sprint?

Time-boxed iteration in Agile.

Q Typical sprint duration?

Usually 2 weeks.

2) Story (User Story)

VERY IMPORTANT.

Definition

A user story is a small functional requirement written from user perspective.

Format

As a <user>
I want <feature>
So that <benefit>

Example

As a customer,
I want to reset password,
So that I can regain account access.

Story Characteristics

- small

- testable

- understandable

- deliverable in sprint

Story Points

Estimate effort/complexity.

Common scale:

1 2 3 5 8 13

(Fibonacci)

Interview Questions

Q What is user story?

Requirement written from end-user perspective.

Q What are story points?

Effort estimation unit.

3) Epic

VERY IMPORTANT.

Definition

Large feature that is broken into multiple user stories.

Example

Epic:

E-commerce Checkout System

Stories:

Add to cart
Payment gateway
Address selection
Order confirmation

Relationship

Epic
   ↓
Stories
   ↓
Tasks

Interview Questions

Q Difference Epic vs Story?

| Epic | Story |
| --- | --- |
| large feature | small requirement |
| spans multiple sprints | fits single sprint |

4) Daily Standup

VERY IMPORTANT.

Definition

Short daily meeting for team synchronization.

Duration:

15 minutes

Each Team Member Answers

- What did I do yesterday?

- What will I do today?

- Any blockers?

Example

Yesterday:
Completed login API

Today:
Working on JWT

Blocker:
Need DB access

Purpose

- progress tracking

- blocker identification

- team coordination

Interview Questions

Q What is standup meeting?

Short daily synchronization meeting.

Q Why called standup?

Traditionally done standing to keep short.

5) Retrospective

VERY IMPORTANT.

Definition

Meeting held after sprint to improve process.

Team Discusses

- What went well?

- What went wrong?

- What can improve?

Example

Good:
Testing improved

Bad:
Requirement unclear

Improve:
Earlier API discussions

Purpose

Continuous improvement.

Interview Questions

Q Difference Review vs Retrospective?

| Review | Retrospective |
| --- | --- |
| product demo | process improvement |
| stakeholder focused | team focused |

6) Sprint Planning

VERY IMPORTANT.

Definition

Meeting where team selects stories for upcoming sprint.

Activities

- discuss requirements

- estimate effort

- assign tasks

- define sprint goal

Inputs

- product backlog

- team capacity

- priorities

Example

Sprint backlog:

Login API
Registration API
Swagger integration

Output

Sprint Backlog

Interview Questions

Q What happens in sprint planning?

Stories selected and estimated.

7) Velocity

VERY IMPORTANT.

Definition

Amount of work completed by team in one sprint.

Measured using:

Story Points

Example

Sprint completed:

Story A = 5
Story B = 3
Story C = 8

Velocity:

16

Purpose

- sprint forecasting

- capacity planning

- release planning

Example

If average velocity:

20 points/sprint

Backlog:

100 points

Need:

5 sprints

Interview Questions

Q What is velocity?

Total story points completed in sprint.

Q Why velocity important?

Helps predict future delivery capacity.

Product Backlog vs Sprint Backlog

| Product Backlog | Sprint Backlog |
| --- | --- |
| all requirements | selected sprint tasks |
| maintained by PO | sprint team |

Agile Ceremonies Summary

| Ceremony | Purpose |
| --- | --- |
| Sprint Planning | plan sprint |
| Standup | daily sync |
| Sprint Review | demo work |
| Retrospective | improve process |

Agile Tools Commonly Used

| Tool | Purpose |
| --- | --- |
| Jira | story tracking |
| Confluence | documentation |
| Git | code management |

Real-world Agile Example

Banking Project Sprint

Sprint Goal:

Implement Fund Transfer APIs

Stories:

Transfer API
Transaction History API
Validation
Exception Handling
Swagger Documentation

Daily standups track progress.

Retrospective improves next sprint.

Most Asked Agile Interview Questions

- What is Agile

- What is Scrum

- What is Sprint

- Difference Epic vs Story

- What is Standup

- What is Retrospective

- Sprint Planning purpose

- What is Velocity

- Story points meaning

- Product backlog vs Sprint backlog

- Who is Scrum Master

- Why Agile preferred

- What are blockers

- What happens in retrospective

- Sprint Review vs Retrospective

Agile Answers for Interviews (Practical)

If interviewer asks:

“How do you work in Agile?”

Sample Answer:

We work in 2-week sprints. During sprint planning, stories are selected from Jira backlog. Daily standups are conducted to discuss progress and blockers. At sprint end, we participate in sprint review and retrospective meetings to demo completed work and discuss improvements.